INQUIRO AI RESEARCH LABS

Sniper Execution Plan v2

Chief Skeptic's Filter  |  Receipts-Native Architecture  |  April – June 2026

Delaware C-Corp  ·  EIN Issued  ·  Data Room Active  ·  Patent Filed

# What Changed: v1 → v2

| Flightbox | Moved to Rank 1. MCP software integration test in flight. LOI expected this week. This is the C1 validation anchor — first commercial proof of receipts-native architecture in a live hardware ecosystem. |
| --- | --- |
| SAM.gov Day 1 | Rewritten. EIN is already issued. Day 1 is no longer 'create account' — it is 'complete entity registration and initiate CAGE code verification using your EIN.' |
| Outreach language | Upgraded to proprietary terminology where legally defensible: Receipts-Native Architecture, Thermodynamic Firewall (descriptive, not a performance claim), Sovereignty of Evidence. All framing is architectural description, not outcome guarantee. |
| Travis / Travis status | Accurately classified: warm-dormant, LinkedIn engagement only, no meeting. Not a deal. Not Rank 1. Remains Priority 0 advisor/investor target — cash clock acknowledged. |
| Gemini's '2–10 days to cash' | Corrected. An LOI is not cash. Flightbox LOI unlocks AFWERX commercialization section credibility and C1 validation. Time to cash after LOI: 30–60 days minimum. |
| Grant Writing Track | Unchanged. NSF + NATO DIANA remain separate cognitive track, not mixed into the 90-day sprint. |

# The Kills — Confirmed Dead

These do not come back in the 90-day window. Do not revisit.

KILLED  NIST AI Agent Standards RFI — Standards-shaping is for companies with lobbyists. You are a 3-day-old C-Corp at time of filing.

KILLED  Genius NY Cohort 10 — 1-year relocation to Central New York for a SAFE note. You are building in PNW.

KILLED  NSF SBIR Phase I (90-day priority) — 6–18 months to cash. Assigned to Grant Writing Track, Q3 2026.

KILLED  DARPA I2O BAA (90-day priority) — Relationship-driven. Abstracts due November 2026. Back-burner.

KILLED  Techstars Space — 5% equity for $220K. Punitive at pre-revenue stage.

KILLED  Lockheed Martin Ventures / Boeing HorizonX — 6–12 months from first meeting to term sheet. Return after first signed government contract.

# Top 10 ROI Targets — Ranked and Tiered

| # | Program | Award | Equity | Time to Cash | Fit | Mode |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Flightbox Pilot — LOI Imminent | TBD pilot fee | 0% | 30–60 days | 10/10 | C1 ANCHOR |
| 2 | AFWERX CHORD (DAF26BZ01-DV007) | $75K–$1.25M | 0% | 4–8 months | 10/10 | SUBMIT NOW |
| 3 | DoD Army Blockchain (ARM26BX01-NV001) | $250K–$1.5M | 0% | 4–8 months | 9/10 | SUBMIT NOW |
| 4 | Axon Commercial Pilot | $25K–$100K | 0% | 2–6 weeks | 10/10 | PILOT STRIKE |
| 5 | Anduril Lattice Partner | $50K–$250K pilot | 0% | 4–8 weeks | 9/10 | PILOT STRIKE |
| 6 | UK DASA Open Call | £25K–£1M | 0% | 6–10 weeks | 8/10 | PARALLEL |
| 7 | DIU Commercial Solutions OTA | $1M–$100M+ | 0% | 3–6 months | 7/10 | PARALLEL |
| 8 | AFRL Extreme Computing BAA | $100K–$5M | 0% | 3–9 months | 7/10 | WHITE PAPER |
| ──GRANT WRITING TRACK── | Separate cognitive load. Friday blocks only or specialist writer. |  |  |  |  |  |
| 9 | NSF SBIR Phase I (Q3 2026) | $305K | 0% | 6–18 months | 8/10 | GRANT Q3 |
| 10 | NATO DIANA 2027 Challenge | €400K | 0% | ~Jul 2026 call | 9/10 | GRANT Q3 |

Language note: 'Receipts-Native Architecture' and 'Thermodynamic Firewall' are architectural descriptors used in outreach. They describe what the system does — they are not performance guarantees or outcome claims. All external language should be reviewed before submission to any counterparty. When in doubt, strip to technical description only.

# Rules of Engagement — Unchanged

- The 72-Hour Rule: Any task that cannot produce a tangible output within 72 hours is too large. Break it or defer it.

- The Multi-AI Clause (Gemini addition — adopted): If a task takes more than 4 hours of manual labor, it must be delegated to a multi-AI orchestration pipeline or it is an operational failure. You have the stack. Use it.

- The Cash Clock: Government programs take months. Commercial pilots take weeks. Never sacrifice a pilot opportunity for a grant opportunity unless the grant is already submitted.

- The SAM.gov Gate: Nothing in the government track moves without an active CAGE code. EIN is in hand. This is the only remaining blocker. Day 1.

- The Prototype Principle: Every prime contractor outreach includes a working demo output or a specific technical data point. No decks without receipts.

- The Single-Thread Rule: Two parallel tracks only — Government and Commercial. All others are noise until AFWERX and Flightbox are resolved.

- The LOI Rule (new): An LOI is not cash. An LOI is a signed intent. Do not count it as revenue. Do count it as AFWERX commercialization proof and C1 validation anchor.

# Phase 1 — Foundation (Days 1–14)

The gate is SAM.gov. Nothing in the government track is real until the CAGE code is issued. EIN removes the registration barrier that previously took 2+ weeks. Start tonight.

WEEK 1  Registration Sprint + Flightbox LOI Close  [Days 1–7]

| Day | Track | Task | Deliverable |
| --- | --- | --- | --- |
| Day 1 | GOVERNMENT | Log into SAM.gov. Begin entity registration for Inquiro AI Research Labs as Delaware C-Corp using your EIN. CAGE code application initiates automatically. Verify UEI (Unique Entity ID). Register on dodsbirsttr.mil and obtain SBC Control ID — required before any DoD SBIR proposal submits. | SAM.gov registration initiated. SBC Control ID obtained. |
| Day 1 | COMMERCIAL | Follow up on Flightbox LOI if not already received. The ask is simple: 'Are we still on track for the LOI this week? Want to make sure I have the right scope language.' Keep it one sentence. Do not over-explain. | Flightbox LOI status confirmed. |
| Day 2 | COMMERCIAL | Write the Axon one-pager. Lead with: 'Axon Evidence proves a file was not altered. It does not prove when or why an autonomous decision was made. Receipts-Native Architecture closes that gap at the infrastructure level — not as a dashboard, as a cryptographic proof layer.' Two pages maximum. | Axon one-pager v1 complete. |
| Day 3 | COMMERCIAL | Identify Axon target contact: VP of Product (Evidence Cloud) or Director of Engineering Integrations. LinkedIn search: 'Axon Evidence product director' or 'Axon integrations engineering VP'. Do not cold-email the general inbox. | 3 Axon target contacts identified and logged. |
| Day 3 | COMMERCIAL | Write Anduril intro email. Subject: 'Receipts-Native Accountability Layer for Lattice — SHA256:BLAKE3 Merkle Lineage.' Body under 150 words. State the specific gap in Lattice's decision audit trail. Propose a 30-day MCP integration test with defined inputs, outputs, and price anchor ($25K–$50K). | Anduril intro email draft complete. |
| Day 4 | GOVERNMENT | Confirm NAICS codes in SAM.gov: 541715 (R&D physical/engineering sciences), 541511 (custom computer programming), 541519 (other computer related services). Set keyword alerts on sam.gov for: 'autonomy accountability', 'cryptographic audit', 'BVLOS decision logging'. | NAICS codes confirmed. SAM.gov alerts active. |
| Day 5 | COMMERCIAL | Send Axon outreach — LinkedIn InMail + email if available. Send Anduril outreach to Lattice Partner Program (anduril.com/lattice/partners) AND direct LinkedIn to Head of Ecosystem Partnerships. Log both in tracking sheet. | Both primes contacted. CRM updated. |
| Day 5 | COMMERCIAL | Travis status check. He has been liking content for one week with no direct action. Send one direct message — not a pitch, a question: 'Hey Travis — are you still open to a 20-minute call this week? I have a few specific questions about the operator side that I think you'd have a strong view on.' One message. Stop there. | Travis direct message sent. |
| Day 7 | GOVERNMENT | Set calendar alert: April 15 and April 29 to check AFWERX topic drop. Monitor afwerx.com/get-funded daily. Begin AFWERX CHORD proposal architecture — write 500 words answering three questions in plain English: (1) What is the problem? (2) What is your technical approach using Receipts-Native Architecture? (3) What is the commercial application? | 500-word CHORD executive summary draft. |

WEEK 2  Proposal Architecture + DASA + Pilot Follow-Up  [Days 8–14]

| Day | Track | Task | Deliverable |
| --- | --- | --- | --- |
| Day 8 | GOVERNMENT | Write CHORD Phase I Technical Objectives. List 3–4 specific tasks. Example: 'Task 1: Implement SHA256:BLAKE3 dual-hash receipt emission for each BVLOS waypoint decision.' Each task needs a milestone and measurable success criterion. Pull language directly from the CHORD topic description once published. | CHORD Phase I objectives draft. |
| Day 9 | GOVERNMENT | Write Army Blockchain moat section. 300 words: why SHA256:BLAKE3 dual-hash beats single-hash blockchain for in-transit military asset visibility. This is the differentiator paragraph. Every competitor submitting a single-hash blockchain proposal will lose to this on technical merit. | Army Blockchain moat section complete. |
| Day 10 | COMMERCIAL | Follow up with Axon and Anduril if no response (wait 5 business days from Day 5). Add one new data point — do not just check in. Example for Axon: 'Since I reached out, Flightbox has initiated an MCP integration test with our receipts layer. The architecture is live in a hardware ecosystem. Worth 20 minutes?' | Follow-up sent to both primes with new data point. |
| Day 11 | GOVERNMENT | Identify AFWERX CHORD Program Manager. Search afwerx.com topic listing (published with PM contact) or sbir.af.mil. Send 3-sentence intro email with 500-word technical summary attached. Ask one question: 'Does this technical approach align with the intent of the CHORD topic?' PMs will redirect you if you're off-target. | AFWERX PM identified and contacted. |
| Day 12 | GOVERNMENT | CAGE code status check. SAM.gov registrations with EIN typically resolve in 7–10 business days. If flagged for address inconsistency between Delaware C-Corp and Washington/Arizona physical location — this is the highest-risk item in the entire plan. Have both addresses documented and ready to resolve immediately. | CAGE code status confirmed or inconsistency resolved. |
| Day 13 | COMMERCIAL | If Flightbox LOI is signed: extract the scope language and integration description. This language goes directly into the AFWERX CHORD commercialization section as proof of commercial traction. A signed LOI with a named hardware partner is the single most valuable sentence in any government proposal. | Flightbox LOI scope language extracted for AFWERX use. |
| Day 14 | GOVERNMENT | Submit UK DASA Open Call concept note. 2 pages. Angle: 'Tamper-Evident Decision Logging for Autonomous Systems — SHA256:BLAKE3 Merkle Lineage Architecture.' Explicitly state: receipts are architectural proof, not performance claims. Zero equity. US applicants confirmed eligible. Fastest international non-dilutive grant available. | DASA concept note submitted. |

# Phase 2 — Proposal Build + Pilot Negotiation (Days 15–42)

AFWERX topics expected ~April 15–29. You have approximately 4 weeks from topic publication to submission. Every component below prepares you to be submission-ready the moment topics publish.

WEEK 3  CHORD Draft + Pilot Term Sheet  [Days 15–21]

| Day | Track | Task | Deliverable |
| --- | --- | --- | --- |
| Day 15 | GOVERNMENT | Write CHORD Phase I Statement of Work. Structure: Background (1 page), Objectives (0.5 page), Technical Approach using Receipts-Native Architecture (2 pages), Phase I Tasks with milestones (1 page), Phase II Commercialization path (0.5 page). Start with Technical Approach — it's the section that wins or loses the proposal. | CHORD SOW Technical Approach section complete. |
| Day 16 | COMMERCIAL | If Axon or Anduril has responded: prepare 1-page Pilot Scope document. Define Duration (30 days), Integration point (specific MCP endpoint or API), Success metric (e.g., 'dual-hash receipt emitted for 100% of autonomous decisions in test environment'), Price ($25K–$50K anchor). | Pilot scope document v1. |
| Day 17 | GOVERNMENT | Write CHORD Commercialization section. This is the most weighted section for reviewers. State: (1) Flightbox MCP integration test by name as commercial traction, (2) Axon and Anduril as named expansion targets, (3) transition path from Phase I to Phase II or OTA, (4) post-Phase II revenue model. Reviewers want to know the technology survives without government money. | CHORD commercialization section with Flightbox named. |
| Day 18 | GOVERNMENT | Write Army Blockchain SOW Technical Approach. Frame: 'Existing distributed ledger implementations for military in-transit visibility rely on single-hash validation. This system provides dual-hash redundancy (SHA256 + BLAKE3) with Merkle lineage, enabling tamper-evident integrity verification at the individual asset level.' Include one ASCII Merkle tree diagram. | Army Blockchain technical approach section. |
| Day 19 | COMMERCIAL | Book AUVSI XPONENTIAL 2026 — XPO+ Launcher Startup Pavilion. May 11–14, Detroit. Early-bird deadline: March 27 (check if still open — if passed, book standard). Every named target (Axon, Anduril, Skydio, Shield AI, L3Harris, DoD procurement officers) will be in one building for 4 days. The booth is the cheapest enterprise sales investment in this plan. | XPONENTIAL booth confirmed. |
| Day 21 | BOTH | Weekly review. Six questions: (1) CAGE code issued? (2) Flightbox LOI signed? (3) Has either prime responded? (4) DASA concept note acknowledged? (5) CHORD draft > 50% complete? (6) Earliest AFWERX topic drop date confirmed? Adjust Week 4 based on answers. | Weekly status log. Blockers identified and assigned. |

WEEKS 4–6  Proposal Completion + Prime Conversion  [Days 22–42]

| Day | Track | Task | Deliverable |
| --- | --- | --- | --- |
| Wk 4 | GOVERNMENT | CHORD proposal: complete Budget section ($75K Phase I — line-item labor and materials), Facilities and Equipment section, PI Biography (emphasize patent filings, 40+ production repositories, sole founder execution record). Every claim must be traceable to a named artifact. | CHORD full proposal draft complete. |
| Wk 4 | GOVERNMENT | Army Blockchain proposal: complete full SOW. Budget $250K Phase I. Emphasize military supply chain use case — forward-deployed drone component tracking with tamper-evident receipt chain. Dual-hash redundancy as the specific technical differentiator over single-hash competitors. | Army Blockchain full proposal draft complete. |
| Wk 4 | COMMERCIAL | If Axon or Anduril pilot negotiations are active: push for a signed Letter of Intent or Pilot Agreement before XPONENTIAL (May 11). Even a 1-page LOI stating intent to explore a $X pilot for Y capability is enough to name in the AFWERX commercialization section and carry to the show floor. | LOI or pilot agreement in progress or signed. |
| Wk 5 | GOVERNMENT | Send CHORD draft to one trusted technical reviewer — Travis (Part 107 expert), Jay Lewis (engineering background), or a DoD-familiar advisor. Ask specifically: 'Does the technical approach satisfy the CHORD topic requirements? Is the Phase II path credible?' Incorporate feedback within 48 hours. | Proposal peer-reviewed. Final revisions complete. |
| Wk 5 | GOVERNMENT | Monitor dodsbirsttr.mil for topic publication. The moment CHORD (DAF26BZ01-DV007) and ARM26BX01-NV001 publish, start the submission clock — approximately 4 weeks. Do not wait. Topics drop with a hard close date. | Alert active. Submission clock ready to start. |
| Wk 6 | GOVERNMENT | If AFWERX topics published: submit CHORD Phase I. Format per dodsbirsttr.mil requirements. Submit 72 hours early to catch portal errors. This is the most important single action in the 90-day plan. | CHORD Phase I submitted. |
| Wk 6 | COMMERCIAL | Build XPONENTIAL demo. 60-second visualization of RNA architecture generating a dual-hash receipt chain for a simulated autonomous decision sequence. Terminal output, bone white receipt chain, amber on anomaly detection. Human-readable. No company or product names visible — recipients self-identify with the gap. | XPONENTIAL demo built and tested end-to-end. |

# Phase 3 — XPONENTIAL + Post-Show Conversion (Days 43–90)

WEEKS 7–9  XPONENTIAL + Conversion Window  [Days 43–63]

| Day | Track | Task | Deliverable |
| --- | --- | --- | --- |
| Wk 7 | COMMERCIAL | Pre-XPONENTIAL outreach to every named target: Axon, Anduril, Skydio, Shield AI, L3Harris. Email that you will be at the XPO+ Pavilion. Request 20-minute meetings. Send your one-pager as preview. First contact before the show — not at the show. | 8–10 meeting requests sent. 3+ confirmed. |
| Wk 7 | GOVERNMENT | DIU Commercial Solutions Opening: check diu.mil for active CSOs in autonomy or AI governance. If an open solicitation is relevant, submit a 2-page Solution Brief. DIU moves in months, not years, and pays commercial rates through OTAs. | DIU CSO assessed. Solution brief drafted if open. |
| Wk 8 | COMMERCIAL | ATTEND AUVSI XPONENTIAL — May 11–14, Detroit. Execute: 60-second live demo for every visitor. Goal: leave with 20+ business cards from prime contractor program managers, 3+ follow-up calls booked, and at least 1 pilot commitment or term sheet in discussion. | 20+ contacts. 3+ follow-up calls booked. 1 pilot commitment. |
| Wk 9 | COMMERCIAL | Post-XPONENTIAL follow-up within 48 hours of show close. Personalized message to every meeting. Include the specific demo output you showed them plus one concrete next step (30-minute technical call, pilot scope review, or contract discussion). This week determines whether XPONENTIAL converts. | All follow-ups sent within 48 hours. Pipeline updated. |
| Wk 9 | GOVERNMENT | DASA status check. Typical response time 4–6 weeks. If invited to full proposal: allocate 1 week, the DASA format is streamlined compared to SBIR. If declined: note feedback and move on. | DASA status confirmed. |

WEEKS 10–13  Grant Track Launch + Strategic Equity + Pilot Close  [Days 64–90]

| Day | Track | Task | Deliverable |
| --- | --- | --- | --- |
| Wk 10 | GRANT | NSF SBIR Phase I: check seedfund.nsf.gov for Project Pitch intake reopening. Submit if open. 2-page pitch answers: (1) What is the core innovation? (2) What is the commercial opportunity? (3) Why now? Topic AI7: Technologies for Trustworthy AI. Frame Receipts-Native Architecture as a novel trustworthy AI primitive — not a policy layer, an infrastructure layer. | NSF Project Pitch submitted if intake open. |
| Wk 10 | GRANT | NATO DIANA 2027: watch diana.nato.int for 2027 Challenge Call (expected June–July 2026). Draft the 2-page DIANA concept note now using the CHORD proposal as source — 80% of content transfers. Target: autonomy + data-based decision-making challenge areas. | DIANA concept note ready for submission window. |
| Wk 11 | STRATEGIC | In-Q-Tel approach: prepare 1-page capability brief. Frame RNA as 'the verification infrastructure beneath AI governance platforms.' Position relative to Credo AI (already in IQT portfolio) — not as a competitor but as the cryptographic proof layer Credo AI's policies cannot self-verify. Submit via iqt.org/contact. Warm introduction preferred — does Jay Lewis or any AFWERX PM have an IQT relationship? | IQT brief prepared. Introduction path identified. |
| Wk 11 | GOVERNMENT | AFRL Extreme Computing BAA: submit 5-page white paper. Open through September 2028, $109M in FY2026. Angle: 'Trusted ML Verification Primitive for Embedded Autonomous Systems.' White paper format: Problem (1 page), Technical Approach (2 pages), Team (0.5 page), Schedule/Cost (0.5 page), References (0.5 page). | AFRL white paper submitted. |
| Wk 12 | COMMERCIAL | Pilot conversion push. Any LOI or term sheet from XPONENTIAL should be converting to signed pilot agreements or purchase orders. If a prime is stalling: offer reduced entry point — $10K proof-of-concept scoped to one specific MCP integration. Get something signed before Day 90. | At least 1 signed pilot agreement or purchase order. |
| Wk 13 | BOTH | Day 90 audit. Seven questions: (1) CAGE code active? (2) AFWERX CHORD submitted? (3) Army Blockchain submitted? (4) Flightbox LOI signed and pilot active? (5) At least 1 additional commercial pilot signed or in final negotiation? (6) NSF Project Pitch submitted? (7) DIANA concept note ready? Five of seven = the pattern is delivering. | 90-day audit complete. Q4 2026 plan initiated. |

# Outreach Templates — Language-Reviewed

All language below is architectural description, not performance guarantee. 'Receipts-Native Architecture' names the design pattern. 'Thermodynamic Firewall' describes the entropy-based detection mechanism — it is a descriptive label, not a product claim. When in doubt, strip to technical description only and have Jim or Danny review before sending to any named counterparty.

## Axon Enterprise — VP of Product, Evidence Cloud

Find: LinkedIn search 'Axon Evidence product director' or 'Axon integrations engineering VP'. Do not use the general inbox.

Subject: Receipts-Native Proof Layer for Axon Evidence — SHA256:BLAKE3 Decision Chain Provenance

Axon Evidence uses SHA-256 to prove a file wasn't altered. That proves file integrity. It doesn't prove when an autonomous decision was made, what triggered it, or whether the trigger was legitimate — that's a different and harder problem.

Inquiro AI Research Labs has built Receipts-Native Architecture: every autonomous system decision emits a cryptographic dual-hash proof (SHA256:BLAKE3) with Merkle lineage, creating an append-only chain from sensor input to decision output. Architecture-level, not dashboard-level.

Given Axon's transparency mandate, I think this is worth 20 minutes. I have a live demo. Can we find time this week?

## Anduril Industries — Lattice Partner Program

Find: anduril.com/lattice/partners (formal application) + LinkedIn: 'Anduril Lattice ecosystem partnerships'. Submit formal application and LinkedIn simultaneously.

Subject: Accountability Layer for Lattice Decision Chains — SHA256:BLAKE3 Merkle Lineage

Submit the formal partner application at anduril.com/lattice/partners. It routes to the partnerships team. The LinkedIn message routes to a human. Do both on the same day.

## AFWERX Program Manager — Pre-Submission Contact

Find: AFWERX topic listing (published with PM name and email) or sbir.af.mil contact directory once CHORD topic publishes.

Email body: Introduce Receipts-Native Architecture as the CHORD solution in 3 sentences. Ask 1 question: 'Does the attached technical summary align with the intent of the CHORD topic?' Attach your 500-word executive summary. PMs will tell you if you're off-target. That 15-minute email saves 40 hours of misdirected proposal writing.

## Credo AI — VP of Engineering Re-Engagement

The prior LinkedIn interaction is your warm-dormant entry. The re-engagement is not a cold pitch — it is a natural continuation of a public technical conversation.

[Name] — I was thinking about our conversation from [month] on AI accountability infrastructure. Since then I've incorporated Inquiro AI Research Labs, filed patents on the entropy-based verification layer, and we have a hardware partner running an MCP integration test. Given what Credo AI is building on the governance side, I think there's a conversation worth having about what the cryptographic verification layer beneath governance policies looks like. Worth reconnecting?

Timing: Send after Flightbox LOI is signed and AFWERX proposal is in flight. Walk in with receipts, not intentions.

# What to Ignore (90-Day)

- Y Combinator: $500K SAFE at $5–7M cap = 7–10% dilution. Generalist AI cohort, weak domain fit. Return in 2027 if broad AI visibility is a priority.

- Starburst Accelerator: Best cohorts closed. Rolling applications are slow. Valuable for prime introductions after you have government traction — not before.

- European Defence Fund: Requires a European entity. Not accessible without a UK or EU subsidiary. Long-term option only.

- NSIN / Army Futures Command: Relationship-building programs measured in months. Add to Q3 2026 after AFWERX submission is complete.

- Any program with relocation requirements: You are building in PNW. Non-negotiable.

# Day 90 Outcome Map

If the plan executes correctly, this is the state of play at Day 90:

| Milestone | Target | Status at Day 90 | Value |
| --- | --- | --- | --- |
| Flightbox LOI signed | Week 1 | Active — pilot in progress | C1 validation anchor. AFWERX commercialization proof. |
| SAM.gov + CAGE Code | Day 7–10 | Active | Unlocks all government tracks. |
| AFWERX CHORD submitted | Day 35–45 | Submitted — awaiting decision | $75K–$1.25M non-dilutive. |
| Army Blockchain submitted | Day 37–47 | Submitted — awaiting decision | $250K–$1.5M non-dilutive. |
| DASA concept note | Day 14 | In review or full proposal | £25K–£1M non-dilutive. |
| Axon or Anduril pilot signed | Day 30–60 | Active or final negotiation | $25K–$100K commercial revenue. |
| XPONENTIAL attended | May 11–14 | Complete | 3+ pilot conversations opened. |
| NSF Project Pitch | Day 70 | Submitted | $305K non-dilutive pipeline. |
| DIANA concept note | Day 85 | Ready for July call | €400K non-dilutive pipeline. |
| Credo AI re-engaged | After LOI + AFWERX filed | Conversation initiated | IQT warm introduction path. |

Total active non-dilutive capital in submission at Day 90: $325K–$2.75M across AFWERX, Army, DASA, and NSF. Commercial revenue in signed pilots: $25K–$100K minimum. Flightbox LOI converts the entire government track from 'concept' to 'demonstrated commercial traction.'

No receipt → not real.  No test → not shipped.  No gate → not alive.

— Inquiro AI Research Labs  ·  Sniper Execution Plan v2  ·  April 2026